# CC2101 Software Engineering  Assignment 1

School of Systems and Technology UMT Lahore Pakistan

Name: Samra Liaqat

Subject : Software Engineering

Section: w4

[COL 1]

1st MILESTONE:

Project name: Online Food Ordering and Management System

Describe scope about your project?

Scope of the Project:

The scope of this project is to develop a simple and user-friendly Online Food Ordering and Management System that allows customers to conveniently order food from their homes. The system provides a digital platform where users can view the restaurant’s menu, choose their desired food items, and place orders easily.

For the restaurant side, the system helps manage customer orders efficiently, maintain clear records, and ensure timely deliveries. It reduces manual order-taking, minimizes errors, and saves time for both the staff and the customers.

This project aims to demonstrate how technology can make the food ordering process more organized and efficient. It enhances customer experience, simplifies restaurant operations, and improves communication between customers and management.

Overall, this project presents a basic model of an online food service system that highlights how digital solutions can streamline everyday services, making food ordering faster, simpler, and more reliable.

BWS:

WBS (Work Breakdown Structure)

Gantt Chart

| Task | Start Date | End Date | Duration | Description |
| --- | --- | --- | --- | --- |
| Requirement Gathering & Analysis | 29-Oct-25 | 17-Nov-25 | 19 | Identify users, gather needs, prepare SRS |
| System Design | 18-Nov-25 | 30-Nov-25 | 12 | Create diagrams (use-case, ER, context) and database schema |
| System Development | 1-Dec-25 | 20-Dec-25 | 19 | Implement C++ classes, features, and connections |
| Testing & Debugging | 21-Dec-25 | 1-Jan-26 | 11 | Check all modules, remove bugs, verify outputs |
| Documentation & Final Submission | 2-Jan-26 | 20-Jan-26 | 18 | Prepare final report (scope, WBS, Gantt, screenshots) |